The Ghulam Ishaq Khan Institute of Engineering Sciences and Technology

AlumNet

Group Members:

| Name | Reg numbers |
| --- | --- |
| Haider Iqbal | 2023416 |
| Shehroz Majeed | 2023649 |

1. Introduction to Risk Management

All software systems involve risks that may affect security, reliability, and successful project completion. Effective risk management helps identify potential threats early and implement strategies to reduce their likelihood or impact.

For the AlumNet risk management focuses on identifying technical, security, operational, and project-related risks. By analyzing these risks and applying appropriate mitigation strategies, the development team ensures the system remains secure, reliable, and resilient.

1.1 Risk Handling Approaches

| Approach | Description | Application |
| --- | --- | --- |
| Avoid | Eliminate the risk by redesigning or removing a feature | Used when the risk is too dangerous to accept |
| Mitigate | Reduce likelihood or impact through security controls | Primary strategy for most risks |
| Accept | Acknowledge and tolerate low-impact risks | Used when mitigation cost is higher than risk |
| Transfer | Shift responsibility to another party | Through policies or agreements |
| Ignore | No action taken | Not recommended for security-critical systems |

2. Risk Identification and Categorization

2.1 Risk Categories

| Category | Description |
| --- | --- |
| Technical Risks | Issues related to system architecture, implementation, or technology |
| Security Risks | Threats affecting confidentiality, integrity, or availability |
| Project Risks | Risks related to timeline, resources, or project management |
| Operational Risks | Risks affecting system usage, maintenance, or deployment |

2.2 Risk Register

| ID | Risk Description | Category | Likelihood (1–5) | Impact (1–5) | Score | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Unauthorized user access to the system | Security | 3 | 5 | 15 | High |
| R02 | SQL injection attacks on database | Security | 3 | 4 | 12 | High |
| R03 | Cross-site scripting (XSS) attacks | Security | 3 | 4 | 12 | High |
| R04 | Data leakage of personal information | Security | 2 | 5 | 10 | High |
| R05 | Server downtime or service unavailability | Technical | 3 | 4 | 12 | High |
| R06 | Session hijacking attacks | Security | 2 | 4 | 8 | Medium |
| R07 | Weak password usage by users | Security | 3 | 3 | 9 | Medium |
| R08 | Integration failures with external systems | Technical | 2 | 4 | 8 | Medium |
| R09 | Low user adoption of the system | Operational | 3 | 3 | 9 | Medium |
| R10 | Brute-force login attacks | Security | 2 | 3 | 6 | Low |

Risk Scoring Matrix

| Score | Risk Level |
| --- | --- |
| 1 – 4 | Low |
| 5 – 9 | Medium |
| 10 – 15 | High |
| 16 – 25 | Critical |

3. Business Context and Stakeholder Analysis

3.1 Stakeholder Goals

| Stakeholder | Primary Goals |
| --- | --- |
| System Administrators | Secure system management and monitoring |
| Students/Users | Reliable and secure access to system features |
| Developers | Maintain system performance and security |
| Organization Management | Ensure compliance with security standards |

3.2 Business Goals

- Ensure system security and data privacy

- Prevent unauthorized access and impersonation

- Maintain reliable system availability

- Protect sensitive user information

- Provide a trustworthy and efficient platform

4. Risk Mitigation Strategies

4.1 High Priority Risks

| Risk ID | Mitigation Strategy | Responsible | Verification Method |
| --- | --- | --- | --- |
| R01 | Implement secure authentication and RBAC | Backend Developer | Unauthorized access testing |
| R02 | Use ORM and parameterized queries to prevent SQL injection | Database Developer | Injection testing |
| R03 | Implement input validation and output encoding | Development Team | XSS vulnerability scanning |
| R04 | Encrypt sensitive data and restrict access | Security Team | Security audit |
| R05 | Use redundant servers and monitoring systems | DevOps Team | Load testing |

4.2 Medium Priority Risks

| Risk ID | Mitigation Strategy |
| --- | --- |
| R06 | Use secure session tokens and session expiration |
| R07 | Enforce strong password policies |
| R08 | Conduct integration testing early |
| R09 | Improve user interface and provide training |

4.3 Low Priority Risks

| Risk ID | Mitigation Strategy |
| --- | --- |
| R10 | Apply rate limiting and account lockout mechanisms |

5. Risk Handling Summary

| Priority | Number of Risks | Strategy | Resource Allocation |
| --- | --- | --- | --- |
| Critical | 0 | Avoid / Mitigate | 40% |
| High | 5 | Mitigate | 35% |
| Medium | 4 | Accept / Monitor | 20% |
| Low | 1 | Accept | 5% |

6. Security Standards Alignment

The risk management process follows industry security standards.

| Standard | Application |
| --- | --- |
| OWASP Top 10 | Protect against common web vulnerabilities |
| NIST Risk Management Framework | Risk assessment methodology |
| ISO/IEC 27001 | Information security management |
| OWASP Testing Guide | Security testing procedures |

7. Residual Risk Assessment

After implementing mitigation strategies, some risks may remain at reduced levels.

| Risk Area | Residual Level | Rationale |
| --- | --- | --- |
| Data breaches | Low | Encryption reduces impact |
| System downtime | Low | Redundant servers minimize outages |
| Unknown vulnerabilities | Medium | Continuous monitoring required |

8. Risk Monitoring Plan

| Activity | Frequency | Responsible |
| --- | --- | --- |
| Risk Register Review | Weekly | Project Manager |
| Security Code Review | Per development sprint | Development Team |
| Vulnerability Scanning | Monthly | Security Team |
| Penetration Testing | Before release | Security Analysts |
| Incident Response Testing | Quarterly | Entire Team |